Risk Database Contents

| Field | Type | Description |
| --- | --- | --- |
| PPS | Integer | Product number |
| Title | Text | Short title for risk |
| Scenario | Memo | Describe the situation that poses the risk. |
| Consequence | Memo | Describe the impact focusing on delay, cost, or loss of customer, and quality |
| Status | Drop-down | New, Accepted, Track, Retired |
| Exposure | Calculated | Probability*Impact |
| Probability | Float | 5, 20, 50, 80, 95% probability values |
| Impact | Integer | 1-5, where 5=cancellation |
| Impact_horizon | calculated | Near-term, Mid-term, Long-term |
| Impact_Time_Frame | Date-range | Supply a date range for scenario |
| Date_Identified | Date | When risk was first identified. |
| Submitter | Text | Name of submitter |
| Responsible | Text | Name of Program Manager or other responsible party |
| Program_Areas | Text | Type of work, subteam, affected. |
| Affected_Phases | Text | Maps to our development life cycle for phases of work |
| Risk_Area | Drop_Down | HR, Implementation, Interface, Limit, Management, Process, Product, Quality, Requirements Mismatch, Schedule, Unknown |
| Mitigation_Desc | Memo | Describes mitigation, transfer, avoidance plan |
| Contingency | Memo | Describes contingency plan |

# Risk Database also contains

Risk mitigation history records

Risk comments history records

Risk change history records